## Slide 1
EE6008
WEEKLY PRESENTATION
Human Pose Analytics
Using Artificial Intelligence
Instance-Preserving Pose Representation
WEEK 4
Group 14
Week ending · 2026-09-08
Notes: This presentation introduces our Week 3 research framing and early technical findings. Our specific direction is instance-preserving pose representation for multi-person action recognition.

## Slide 2
EE6008 · HUMAN POSE ANALYTICS
WEEKLY TAKEAWAY
PROJECT STATUS
CURRENT MILESTONE · EVIDENCE · BLOCKER · NEXT CHECKPOINT
Kick-off
Data
Baselines
IP Module
Experiments
Final Report
Weekly Snapshot & Milestone
Data ready; baseline clarified
CTR-GCN selected; pair-preserving fusion is the next test.
IN PROGRESS
Baseline setup
Week 4 · Preprocessing complete; experiments designed
Evidence: 24,732 interaction clips audited; four experiments specified.
Pending: baseline results. Next: run joint-only CTR-GCN on X-Sub.
2

## Slide 3
EE6008 · HUMAN POSE ANALYTICS
IDENTITY IN OUR TASK
What identity means in our project
• Same skeleton track ↔
same person across frames
• Stable person-specific motion trajectories
• Separate person streams before fusion
{{PAGE_NUM}}
Anonymous instance continuity — not personal identification
NOT THE GOAl
• Face or name recognition
• Fixed roles for P1/P2
• SkeletonX performer ID across clips
Preserve trajectories before fusion
Keep the final prediction invariant to person order
Early pooling: motion source lost
Separate streams + relative relations

## Slide 4
CTR-GCN compatible NTU Data Preprocessing
EE6008 · HUMAN POSE ANALYTICS
From Raw Kinect Skeleton Data to Trainable NPZ Files
1
RAW SOURCES
.skeleton files
official missing lists
2
SPLITS
manifest.csv
XSub / XView / XSet
3
TRAJECTORIES
parse bodyID
filter and slot assignment
4
NORMALIZE
5
OUTPUT + QA
NPZ export
validate and audit
Final output
56,578
NTU60 samples
CS / CV
113,945
NTU120 samples
CSub / CSet
4
Full split NPZ
0 overlap
24,732
Interaction-26
13,072 / 11,660
All pass manifest、label、NaN/Inf、zero-only and layout validation
Training Interface
Offline Storage
(N, 300, 150) · float32
Feeder runtime
(N, 3, 64, 25, 2)
joint-2 translation
zero restore and padding

## Slide 5
Multi-person audit
Interaction-26 · 24,732 samples · bodyID used for Quality Auditing Only
EE6008 · HUMAN POSE ANALYTICS
Conclusion: 96.7% of samples ultimately retain two persons; limited filtering, trajectory merging, and slot switching may weaken person-identity continuity.
Final Person Slots
Two Persons： 23,917 · 96.7%
Single Person: 815 · 3.3%
>2 raw body IDs
1,224
removed trajectories
782
unassigned trajectories
509
non-overlap merging
94
slot bodyID switches events
95
Potential Issues
1
Motion ranking determines person 0 / 1 and does not represent semantic identity.
2
Non-overlapping trajectories may be merged into the same slot, potentially causing Body ID switches.
3
Additional trajectories overlapping with both occupied slots may be discarded.
4
The final NPZ does not preserve the original Body IDs, preventing direct identity tracing
Possible Solutions
1
2
Evaluate results separately by switch / merge / >2-trajectory cases.
3
Build a separate identity-aware data variant for comparison without replacing the baseline.
Keep the official-compatible baseline as the control.

## Slide 6
EE6008 · HUMAN POSE ANALYTICS
THIS WEEK
WHY IT CANNOT SERVE AS OUR BACKBONE
TECHNICAL TAKEAWAY
Baseline Selection
SkeletonX reviewed
Mentor suggested SkeletonX as our starting point. We went through the paper and the released code: sample pairing, decoupled pooling, the loss set, the feeders and both evaluation settings. Finding: it is a training strategy that wraps a backbone — not a backbone, and therefore not a baseline on its own.
A strategy, not a network
Its own experiments plug the same pipeline into several backbones to show the gain transfers.
Two different "identities"
Why it matters:
SkeletonX "subject" = who performed the clip. A sample-level attribute, separated so the prediction does not depend on who performs it. Ours = who is who inside a single sequence, i.e. the role each person plays in the interaction. Same word, different problem. So it is related work, not our baseline.
SkeletonX · IEEE TMM 2025 · arXiv:2504.11749
05
SkeletonX · training strategy
plugs into
ST-GCN
CTR-GCN
TCA-GCN
our backbone and baseline
The backbone is an argument to the method, so
"SkeletonX" alone does not define a runnable system.

## Slide 7
EE6008 · HUMAN POSE ANALYTICS
BASELINE DEFINITION
CODEBASE · DATA · TRAINING · EVALUATION
KEY FINDINGS
CTR-GCN Baseline · Setup
CTR-GCN · joint stream only · NTU RGB+D 120 mutual subset (26 classes) · X-Sub
Repository already mapped
main.py (train / test entry) · config/ (per-dataset yaml) · model/ (CTR-GCN) · feeders/ (data loading) graph/ (skeleton topology) · data/ (preprocessing scripts) · ensemble.py (multi-stream late fusion)
Reproduction risks
1 · Headline numbers use four- stream fusion; single stream is lower. We state which we ran. 2 · ensemble.py aligns streams by row index, not sample name. Test order must never change. 3 · No official mutual subset — our filter rule goes in report.
CTR-GCN · Chen et al., ICCV 2021
06
data/
.skeleton → denoise
→ .npz
feeders/
joint | bone
joint-mot. | bone-mot.
model/ + main.py
CTR-GCN, SGD+Nesterov
65 epochs, lr 0.1
ensemble.py
weighted late fusion
0.6 / 0.6 / 0.4 / 0.4
Week 4: joint only
Four-stream fusion is how CTR-GCN reports its SOTA numbers; we defer it and state the
single-stream setting explicitly so our results stay internally comparable.

## Slide 8
EE6008 · HUMAN POSE ANALYTICS
Where the person axis disappears
CTR-GCN model/ctrgcn.py · SkeletonX model/stdecouple.py
07
GCN backbone
pool T · V · M → vector
FC classifier
Both methods act
at this one step
CTR-GCN · OUR BASELINE
x = x.view(N, M, c_new, -1)
x = x.mean(3).mean(1)
return self.fc(x)
mean(3) collapses time and joints.
mean(1) collapses M, the person axis.
Each person is encoded separately, then
the two feature vectors are averaged.
The network never compares them.
SKELETONX · RELATED WORK
x = ST_DecoupleNet(x)
mean over T -> F_s "subject"
mean over V -> F_t "action"
The same step, replaced by a learnable
pooling that splits the feature in two.
It separates who from what — but "who"
means which performer recorded the clip.
Still one label per sample.
OUR QUESTION
M is where instance identity lives.
Averaging over M is a symmetric
operation: swap the two people and
the pooled vector is unchanged.
So "A punches B" and "B punches A"
cannot be told apart at this point,
by construction.
Next: measure how much identity even
survives preprocessing (ID switches),
then decide what to do at this step.

## Slide 9
EE6008 · HUMAN POSE ANALYTICS
Representation & Component Analysis
9
Exp 1: Information Loss
Evaluating the contribution of training strategies vs. baseline architectures.
Goal: Isolate the impact of SkeletonX and test the identity-information loss hypothesis.
Exp 2: Component Analysis
Analyzing the retention of pair information during feature fusion.
Goal: Prove that explicit geometry modeling outperforms a naive increase in parameter capacity (C1).
B0: Original CTR-GCN (Reference w/o SkeletonX).
B1: CTR-GCN + SkeletonX (Main Baseline).
P0: Standard PoseC3D (Fused person heatmaps).
P1: PoseC3D with shared per-person encoding & late fusion (Control for P0).
M1: B1 + Pair-preserving fusion.
M2: M1 + Geometric features (relative displacement, distance, velocity).
C1: B1 + Capacity-matched ordinary head (Control).
C2: M2 without SkeletonX strategy (Control).
■
■
■
■
■
■
■
■

## Slide 10
EE6008 · HUMAN POSE ANALYTICS
Pipeline Invariance & Asymmetric Roles
10
Exp 3: Identity Swap
Testing person-order consistency and temporal trajectory disruption.
Goal: Verify the model relies on physical interactions, not arbitrary array indices.
Exp 4: Asymmetric Interactions
Testing if the representation specifically benefits role-asymmetric actions (e.g., pushing).
Goal: Demonstrate that improved fusion (M2) is critical for directed interactions.
Method A: Exchange Person A and B throughout the clip. Expected: sequence label remains unchanged.
Method B: Switch person tracks at 25%, 50%, or 75% marks (tests continuity breakage).
Metrics: Change in Macro-F1 and Total-Variation distance of class probabilities.
Grouping: Compare "Role-asymmetric" (16 classes) vs. "Symmetric" (9 classes).
Constraint: Model recognizes the action, but does not identify who performs it (Actor ID).
Success Target: ≥1.0 p.p. gain in Macro-F1 compared to the B1 baseline.
■
■
■
■
■
■